## Slide 1: Injection Test II Post Mortem

## Slide 2: Software Issues during the Test
The stability of our front end servers (we saw SR2 and SR3 BPM and BLM servers crashing, the others were a lot more stable but not used)
  During the test, the main problem was the FESA server (BLM and BPM) stability but OP did not suffer from it due to the do forever loop. Today, the BLM threshold handling is not fully operational from our servers. These problems are still investigation in collaboration CO.
The newly added (and without discussion with us) concentrators based on XTIM and Get instead of Subscribe. Get are hazardous and you must discuss wit hus when you add new clients, especially now that we are investigating problems.
  To Be Added to next Tests: How to configure RBAC to let your concentrators and our expert GUI’s and only them access our data.
Diamon did not see our server problems (always green) on our SPS Linux console.
BLM FE Servers rebooted again this WE (but were again stable the week before). Same for XTIM server. This is still under investigation with CO. Some bugs have been found but we still don’t understand why we don’t manage to reproduce the problem outside tests.
Modifying BLM capture application to use capture concentrator instead of direct access should help to reduce the number of crashes. We hope to have this done for next test.
We used Diamon on a few occasions during the week-end and saw no problems.

## Slide 3: Software still Missing or to Be Tested
The full and reliable implementation of BLM logging
  The limited to SR2/3 concentrator seems to have provided a stable logging this WE.
The full implementation of BPM/BLM capture concentrators
RBAC
BLM Threshold via MCS
PM data
The BLM logging crashed again several time. An apparently efficient upgrade has been made by CO on Sunday. We should implement the full ring logging as soon as possible to assess it with data during next injection test.
To ensure constant and correct loading on BI operational concentrators, we agreed with CO to put ‘public’ concentrators in place for non operational users of our data. We hope to be able to test this during next injection test.
We tested RBAC behavior before the WE and discovered that the envisaged ‘cool’ option was not implemented as expected. RBAC has not been activated on BI servers during the WE but BI is ready for next time
Nothing new.

## Slide 4: New Issue
Injection prepulse phase.
  We understood during the WE that the injection prepulse transmitted by the RF has its phase changed to follow the targeted bucket.
  We were on our side assuming a stable phase with respect to the FRev.
  Without attention, this could lead to wrong ‘first turn’ measurement in our electronics (the BST retransmit the prepulse to our electronics at the next Frev Clock)

## Slide 5: To Do Next Time with Help from CO/OP/RF
Log all BLMs (could we have automatic detection of logging failure?)
Use capture concentrator in Fabio’s application and implement RBAC authentification.
Implement public concentrators and redirect non CCC applications to them
Try to limit BLM servers to CCC applications and BLM experts via RBAC and see the effect on server stability.
Test BPM fine delay tuning procedure and OP application for BPM capture data.
Set BI prepulse phase with respect to FRev for BST.